## Slide 1
LLM-based Code Development: Planning Tutorial
Dr. Chris Braun
MRSL, Inc.
Version 1.2 • January 2026
Purpose: A practical guide showing MRSL engineers how to effectively plan software development with LLMs through real examples.
MRSL, Inc. | LLM Planning Tutorial | 1
From Initial Requirements to Execution-Ready Plans
"Everyone has a plan until they get punched in the mouth." — Mike Tyson

## Slide 2
Why Planning Matters: The Real Cost
❌ No Planning Approach
Developer: "Add REST API for user data"
[2 weeks of coding]
Result:
No versioning strategy
No authentication
No rate limiting
No pagination
No error handling
Months of technical debt, 3 breaking changes
✅ With Planning (25 minutes)
15-minute Q&A to clarify needs:
Auth → JWT with refresh
Versioning → URL (/v1/, /v2/)
Rate limit → 1000 req/hour
Pagination → Cursor-based
Errors → RFC 7807
Result:
Well-designed from day 1
No breaking changes
Scales to production
Distill to clear requirements, embed quality in all stages, iteratively discover and enhance.  Slow is fast and fast is crap
MRSL, Inc. | LLM Planning Tutorial | 2
& the path to the unemployment office

## Slide 3
The Five-Phase Planning Cycle
Vague
Requirement
(Starting point)
→
Phase 1:
Q&A Refinement
(10-20 min)
→
Phase 2:
Exploration
(15-30 min)
→
Phase 3:
Generate Options
(10-15 min)
Phase 4:
Critical Review
(10-20 min)
→
Major Issues?
(Decision point)
→
Phase 5:
Finalize
(5-10 min)
→
Implementation
(Execute plan)
"Plans are worthless, but planning is everything." — Dwight D. Eisenhower
MRSL, Inc. | LLM Planning Tutorial | 3

## Slide 4
Prompt Patterns That Work
These patterns consistently produce better plans by guiding LLM reasoning:
Pattern
Use Case
Example Prompt
Why It Works
Constraint-Based
Multi-option decisions
Request: Bad: Add tests (and get something) Request: Good: Add tests to cover each API use, common error conditions, error handling,
Constraints: No fluff, Must have test coverage of 85% or more consistent with high-quality best practices
Eliminates 80% of options upfront
Critique Request
Finding flaws
"Review plan and identify:
1. Wrong assumptions?
2. What could fail?
3. Alternatives? Hidden costs?"
Triggers critical thinking, surfaces risks proactively
Exploration
Comparing tools
"Research [topic] and create table with Name, Purpose, Pros/Cons, and Verdict (Use/Defer/Reject)"
Forces structured thinking, easy to compare options
MRSL, Inc. | LLM Planning Tutorial | 4

## Slide 5
Planning Anti-Patterns: Common Mistakes That Waste Time
Anti-Pattern
Symptom
Why It Fails
Fix
Skip Q&A
Jump to solution without clarifying
Build wrong thing fast
Always ask 2-4 rounds of questions
Accept First Plan
Take first solution, skip critique
Miss better alternatives, ignore risks
Always request critique explicitly
No Success Criteria
Vague "done" definition
Never know when complete, scope creeps
Define verification steps upfront
Plan in Isolation
Design without researching codebase
Reinvent solutions, inconsistency
Use Explore agent to find existing patterns
Over-Planning
Plan edge cases that don't exist yet
Analysis paralysis, YAGNI violations
Plan 80% case first, iterate when necessary
MRSL, Inc. | LLM Planning Tutorial | 5

## Slide 6
Summary: Planning Fundamentals
Core Principles
✅ When to Plan
Multi-file changes
Multiple approaches
Unclear requirements
Architecture decisions
❌ When to Skip
Single-line fixes
Obvious implementations
Emergency hotfixes
1. Planning isn't overhead
It prevents rework (6-10x ROI)
2. Use the 5-phase cycle
With iteration loops when needed
3. Apply proven patterns
Constraint-based, critique, exploration
4. Avoid anti-patterns
Skip Q&A, accept first plan, no criteria
Planning time: <30min minutes typical
ROI: 6-10x (time saved vs invested)
MRSL, Inc. | LLM Planning Tutorial | 6

## Slide 7
Deep Dive: DevOps Tooling Plan
Real example: SparseTagging Project demonstrates all five planning phases
Starting Point: Initial Vague Requirement
Add DevOps tools to increase code quality. Requirements:
No fluff (only tools with demonstrated value)
Make code production-ready (coverage, quality gates)
Evaluate based on practical value
✅ Clear: Goals and constraints
❌ Unclear: Implementation details, specific tools, success metrics
Next: A few minutes of Q&A transforms this into an execution-ready plan
MRSL, Inc. | LLM Planning Tutorial | 7

## Slide 8
Phase 1: Q&A Refinement (15 minutes)
Three rounds of Q&A transformed vague requirements into specific implementation plan:
Round 1: Platform & Scope
Which CI/CD platform? → GitHub Actions
Coverage target? → ≥85%
Pre-commit scope? → Full suite (catch issues before CI)
Round 2: Tool Preferences
Formatting: Consolidate or separate? → Consolidate (fewer dependencies)
Test matrix: Which Python versions? → 3.10-3.13 (broad compatibility)
External services? → CodeCov yes, SonarCloud defer
Round 3: Tool Consolidation Discovery
Research revealed: ruff replaces 6 separate tools (black, flake8, isort, pyupgrade, autoflake, pydocstyle)
→ 6 to 1 consolidation perfectly aligns with "no fluff" constraint
Result: Clear Implementation Requirements
Platform: GitHub Actions • Tool: ruff (consolidates 6 tools)
Pre-commit: ruff + mypy + pytest • Coverage: CodeCov ≥85%
Test Matrix: 5 versions × 2 OS • Approach: Consolidate over best-in-class
MRSL, Inc. | LLM Planning Tutorial | 8

## Slide 9
Phase 2: Exploration (20 minutes)
Tool Comparison Matrix - Research alternatives before committing
Key Decision: ruff consolidates 6 tools into 1
ruff: Lint + Format, 10-100x faster, replaces 6 tools → ✅ Use
black, flake8, isort, pylint: All made redundant by ruff → ❌ Skip
mypy: Type checking (existing) → ✅ Keep
pytest: Testing (existing) → ✅ Keep
CodeCov: Coverage tracking → ✅ Add
bandit: Security → ⏸️ Defer to future phase
Tools Evaluated (9 total):
✅ Selected: ruff (new), mypy (keep), pytest (keep), CodeCov (new)
❌ Rejected: black, flake8, isort, pylint (redundant)
⏸️ Deferred: bandit (security - evaluate later)
Result: Simpler dependency tree, faster CI, 66% fewer tools to maintain
MRSL, Inc. | LLM Planning Tutorial | 10

## Slide 10
Phase 3 & 4: Critique and Replanning (20 minutes)
Critique identified 5 risks - Plan expanded from 4 to 8 phases with mitigations
Risks Identified:
Pre-commit Slowness: 173 tests = 30-60s → Document --no-verify bypass
CI Matrix Cost: 10 combos × 5 min = 50 min/PR → Add pip caching, separate quality job
Ruff Breaking Changes: Fast-moving project → Pin version (ruff>=0.1.14,<0.2)
Developer Onboarding: New contributors forget → Clear CONTRIBUTING.md
False Security: Tools ≠ bug-free code → Document limitations
Before Critique (4 phases):
Add Ruff
Add Pre-commit
Add GitHub Actions
Add CodeCov
After Critique (8 phases):
Add Ruff Configuration (+ pin version)
Update requirements-dev.txt
Create Pre-commit Config (+ document bypass)
Create GitHub Actions CI (+ caching)
Add CodeCov Integration
Update Documentation
Migration Steps (audit, auto-fix, manual)
Risk Mitigation (all 5 addressed)
MRSL, Inc. | LLM Planning Tutorial | 11

## Slide 11
Phase 5: Execution Checklist (5 minutes)
Configuration Tasks:
[ ] Add Ruff configuration to pyproject.toml
[ ] Update requirements-dev.txt (ruff>=0.1.14,<0.2)
[ ] Create .pre-commit-config.yaml (6-stage pipeline)
[ ] Create .github/workflows/ci.yml (quality + 10-matrix)
Documentation Tasks:
[ ] Update CONTRIBUTING.md (pre-commit setup)
[ ] Update README.md (CI status and coverage badges)
[ ] Create docs/DEVOPS.md (comprehensive guide)
Migration Tasks:
[ ] Run ruff check --preview (audit current code)
[ ] Apply auto-fixes: ruff check --fix
[ ] Manually fix remaining issues
[ ] Verify all 173 tests pass
Verification Criteria
✅ Pre-commit runs successfully
(pre-commit run --all-files)
✅ Tests pass with ≥85% coverage
(pytest --cov=src)
✅ Type checking passes
(mypy src/ --strict)
✅ CI workflow runs on GitHub
✅ CodeCov integration active
(PR comments enabled)
Total Planning Time: <60 minutes ROI Saved weeks of work
MRSL, Inc. | LLM Planning Tutorial | 9
"The first 90% of a project takes 90% of the time. The last 10% takes the other 90%."

## Slide 12
Artifacts Created:
pyproject.toml - 38 lines ruff config
requirements-dev.txt - dependencies
.pre-commit-config.yaml - 246 lines
.github/workflows/ci.yml - 339 lines
.codecov.yml - 23 lines (85% threshold)
CONTRIBUTING.md - 22 lines added
README.md - CI/coverage badges
docs/DEVOPS.md - 450-line guide
Fixes Applied:
309 issues identified by ruff
203 auto-fixed (66% automation)
106 manually fixed (34% judgment)
All 173 tests passing
Implementation Outcome
No quality gates → Comprehensive DevOps stack
Manual review → Automated pre-commit + CI/CD
Unknown coverage → 85% tracked continuously
Tool consolidation: 6 tools → 1 tool (ruff)
Zero test regressions
Planning Effectiveness:
Total time: 90 minutes (60 planning + 30 execution)
8/8 phases completed as planned
0 major surprises during execution
MRSL, Inc. | LLM Planning Tutorial | 12
Execution Summary (30 minutes)
Execution Summary (30 minutes)

## Slide 13
Summary: DevOps Planning Walkthrough
Phase 1: Vague requirement → Q&A refined to specific goals (15 min)
Phase 2: Exploration → Tool comparison revealed 6→1 consolidation (20 min)
Phase 3: Critique → 5 risks identified and mitigated (10 min)
Phase 4: Replanning → 4 phases expanded to 8 with risk mitigations (10 min)
Phase 5: Finalization → Execution checklist with verification criteria (5 min)
Key Lessons:
Q&A transforms vague→specific (prevents wrong solution)
Exploration reveals consolidation opportunities (6 tools → 1)
Critique doubles plan size but catches all risks proactively
Proper planning: 60 min investment → smooth 30 min execution (2:1 ROI)
Result: 0 major surprises, all risks addressed, zero test regressions
MRSL, Inc. | LLM Planning Tutorial | 13
Complete 5-phase planning cycle demonstrated in 60 minutes:

## Slide 14
Example: Cache Manager Integration
Add query caching to sparse matrix library for repeated query speedup
Phase 1 & 2: Q&A Refinement (2 rounds)
Round 1: Memory-bounded cache? → Yes, 10MB max
Round 2: Eviction policy? → 256 entry limit + memory cap
Phase 3: Exploration
Other approaches (dictionary, DB, etc.)
What is the best fit?
What is standard in similar situations?
Phase 4: Critique
Thread safety? → Not thread-safe (documented)
Cache collisions? → MD5 hash (negligible risk)
Memory enforcement? → Track entries + sizes
Execution Summary
src/cache_manager.py - 175 lines created
@invalidates_cache decorator added
4 test cases, all passing
Performance: 100-170x speedup for cached queries
Memory: Stays under 10MB limit
Key Lesson
Exploration phase (10 minutes) prevented premature choice of lru_cache. Would have caused memory issues in production.
ROI: 25 min planning → saved 8+ hours refactoring (10x return)
MRSL, Inc. | LLM Planning Tutorial | 14

## Slide 15
Example: NOT Operator Bug Fix
Sparse matrix NOT operator returns wrong results - includes rows with no tags
The Bug
Wrong: Uses all rows (0 to n_rows-1) including empty rows
Result: Query returns 9,847 rows when only 347 expected
Trade-off Analysis
Decision Rationale
Sparse matrices represent "absence of data" not "data with value zero". Users expect NOT to operate only on rows that exist.
Choice: Chosen to reason properly on non-existent data vs nrmal correctness
Execution Summary
src/sparsetag.py - 9 lines changed
tests/test_critical_bugs.py - Test added
docs/ARCHITECTURE.md - 30 lines documenting rationale
All 177 tests passing
Key Lesson
Trade-off analysis (15 minutes) prevented implementing mathematically "correct" but practically wrong fix.
Documentation in ARCHITECTURE.md prevents future confusion: "Why doesn't NOT return mathematical complement?"
ROI: 15 min planning → prevented days of wrong implementation + ongoing confusion
MRSL, Inc. | LLM Planning Tutorial | 15

## Slide 16
Part IV: Best Practices
✅ You've Built the Foundation
Five-phase planning cycle, prompt patterns, and real examples showing 10x ROI
Now: Advanced Techniques →
1. Extended Thinking
Complex planning with multiple trade-offs
Novel problems without existing patterns
Allocating extended reasoning time (up to 32k tokens)
2. Context Management
Managing context between planning phases
When to use /compact during cycles
Planning-specific context patterns
"If everything seems to be going well, you obviously don't know what's going on." — Edward Murphy

## Slide 17
When to Use Extended Thinking
Extended Thinking: Allocates more reasoning time (up to 32k tokens) for complex planning
✅ Use Extended Thinking For:
Complex planning with multiple trade-offs
Novel problems without existing patterns
Critical architectural or security decisions
Research requiring synthesis of multiple sources
❌ When NOT to Use:
Simple, well-defined tasks
Routine implementations
Single-step problems
Time-sensitive quick decisions
Trigger Pattern:
"Think carefully about [problem]. Consider multiple approaches, evaluate trade-offs, and identify risks before proposing a solution."
Key Insight: Extended thinking trades time for quality. Use when thoroughness matters more than speed.
MRSL, Inc. | LLM Planning Tutorial | 18

## Slide 18
Context Management: When to Compact
The Problem: Planning generates substantial artifacts (Q&A transcripts, comparison tables, critique feedback) that pollute context if not managed
1. Between Phases (After Q&A → Before Exploration)
Q&A generates verbose dialogue
/compact preserves requirements summary
Exploration needs clean context to search effectively
2. After Research (After Exploration → Before Options)
Exploration generates many file reads and search results
Compact before generating options
Preserve only comparison tables
Remove verbose grep/search outputs
3. Before Critique (Clear implementation details, keep requirements)
Critique evaluates plan against requirements
Don't get distracted by exploration artifacts
Fresh perspective improves critique quality
MRSL, Inc. | LLM Planning Tutorial | 19
Key Principle: Context is a resource. Manage it deliberately between planning phases.

## Slide 19
Context Management Patterns
Start Planning Sessions:
Load CLAUDE.md constraints
Load architecture docs
Load previous planning summaries
After Q&A Refinement:
/compact
Preserved: Requirements summary (platform: GitHub Actions, coverage: 85%)
Cleared: 15 rounds of Q&A dialogue
After Exploration:
/compact
Preserved: Tool comparison table (ruff: Use, black: Reject)
Cleared: 47 file reads, 12 grep searches
Document Final Plan to File:
Context disappears; files persist
Write to .claude/plans/
Reference file in future sessions
Context Budget by Phase:
Phase
Context
Action
Q&A
High
/compact after
Exploration
Very High
/compact table
Options
Medium
Keep
Critique
Low
Keep
Finalize
Low
Document
MRSL, Inc. | LLM Planning Tutorial | 20

## Slide 20
Common Mistakes to Avoid
1. Skipping Q&A
Symptom: Jump to solution • Harmful: Build wrong thing • Fix: Ask 2-4 rounds of questions
💡 Pro Tip: Skip Q&A and go straight to coding. What could go wrong? (URL: https://Road to Hell)
2. Accepting First Plan
Symptom: Skip critique • Harmful: Miss alternatives, ignore risks • Fix: Request explicit critique
3. No Success Criteria
Symptom: Vague "done" definition • Harmful: Scope creeps • Fix: Define verification steps with metrics
4. Planning in Isolation
Symptom: Design without research • Harmful: Architectural inconsistency • Fix: Use Explore agent first
5. Over-Planning
Symptom: Plan edge cases that don't exist • Harmful: Analysis paralysis • Fix: Plan 80% case first
Remember: These mistakes are all preventable with discipline
MRSL, Inc. | LLM Planning Tutorial | 21

## Slide 21
Tool Selection Guide: When to Use Each Agent Type:
Agent Type
When to Use
Example Task
Explore
Finding existing patterns, searching implementations
"How does caching work in this codebase?"
Plan
Designing implementation, evaluating alternatives, creating checklists
"Plan DevOps tooling with comparison table"
General
Mixed research + implementation, single-step tasks
"Fix NOT operator bug"
Decision Framework:
Need to understand existing code? → Explore
Need to design new feature with alternatives? → Plan
Simple fix or research + implementation? → General
Key Principle: Match the agent to the task type. Wrong agent = inefficient workflow.
MRSL, Inc. | LLM Planning Tutorial | 22

## Slide 22
Summary: Best Practices
1. Use Extended Thinking: Multiple trade-offs, novel problems, critical decisions
2. Avoid 5 Mistakes: Skipping Q&A, accepting first plan, no criteria, isolation, overplanning
3. Choose Right Tool: Explore (find patterns), Plan (design alternatives), General (mixed)
4. Manage Context: /compact after Q&A, /compact after exploration, document to file
5. Expect huge ROI: 60 minutes planning prevents weeks of work/rework
Remember:
Plans change - that's fine. Value is in planning (questioning, exploring, finding risks), not the plan artifact.
MRSL, Inc. | LLM Planning Tutorial | 24

## Slide 23
Appendix A: Quick Reference
Pre-Implementation Checklist:
☐ Requirements clarified through Q&A (2-4 rounds)
☐ Alternatives explored (comparison table created)
☐ Plan critiqued (explicit "find problems" prompt)
☐ Success criteria defined (verification steps)
☐ Execution checklist created
Purpose: One-page reference for every planning session
The Five-Phase Cycle:
1. Q&A Refinement → Clarify requirements
2. Exploration → Research alternatives
3. Option Generation → Create 2-4 approaches
4. Critique → Find flaws and risks
5. Finalization → Create execution checklist
Decision Points:
After Q&A: Requirements clear?
After Critique: Major issues?
After Finalize: Approved?
MRSL, Inc. | LLM Planning Tutorial | 25

## Slide 24
Prompt Templates - Quick Reference
1. Constraint-Based (Multi-option decisions)
Context: [current state]
Request: [what you want]
Constraints: [boundaries]
Guidance: [how to evaluate]
Why: Eliminates 80% of options upfront
2. Critique Request (Finding flaws)
Review this plan and identify:
1. Wrong assumptions?
2. What could fail?
3. Alternative approaches?
4. Hidden costs?
Why: Explicit "find problems" triggers critical thinking
3. Exploration Pattern (Comparing options)
Research [topic] and create comparison:
- Tool name
- Purpose
- Pros/Cons
- Verdict (Use/Defer/Reject with rationale)
Why: Table format forces structured thinking
4. Extended Thinking (Complex decisions)
"Think carefully about [problem]. Consider multiple approaches, evaluate trade-offs, identify risks."
Why: Allocates more reasoning time for thorough analysis
Usage: Copy these templates for consistent planning quality
MRSL, Inc. | LLM Planning Tutorial | 26

## Slide 25
Resources & Next Steps
Anthropic Official Resources:
Extended Thinking Documentation
When and how to use extended reasoning (up to 32k tokens)
→ platform.claude.com/docs/extended-thinking
Claude Code Best Practices
Official guide for using Claude Code effectively
→ anthropic.com/engineering/claude-code-best-practices
Prompt Engineering Guide
Comprehensive prompting techniques and patterns
→ platform.claude.com/docs/prompt-engineering
AWS Prompt Engineering Blog
Research and planning best practices with examples
→ aws.amazon.com/blogs/machine-learning/prompt-engineering-claude-3
What's Next: Appendix B
Interactive Claude Code Labs
8 hands-on labs with real prompts
See actual outputs (good and bad)
Practice with CLI File Organizer project
Learn by doing, not just reading
MRSL, Inc. | LLM Planning Tutorial | 27

## Slide 26
Now Go Plan Something
"If you don't have time to do it right, when will you have time to do it over?"
— John Wooden
MRSL, Inc. | LLM Planning Tutorial | 28